# Astra OS Roadmap

Table of Contents

# Astra OS Roadmap

Project goal: Build Astra into a believable, personal desktop operating system prototype first: stable in QEMU, visually usable, persistent, understandable, and eventually expandable toward real hardware and gaming-capable personal computing.

Current phase: GUI and usability layer. You already have kernel boot, scheduler, concurrency primitives, virtio-blk, FAT32 persistence, VFS, desktop/window manager, File Manager, Text Editor, SysMon, Settings, and Terminal basics.

## 1. Real Goal

Astra should not be framed as “a Windows/Linux replacement now.” The real goal is:

A from-scratch Rust-first desktop OS focused on control, privacy, simplicity, and eventually gaming-capable personal computing.

The first serious milestone is not mass adoption. It is:

Astra Demo v0.1: a usable desktop with persistent files.

This means someone can watch it boot, use the GUI, create and edit files, reboot, and see that the system actually remembers data.

## 2. North Star Demo

The first public/demo video should show this exact flow:

- Boot Astra in QEMU.

- Splash screen appears.

- Desktop loads cleanly.

- Open File Manager.

- Create a folder on FAT32 disk.

- Create a text file inside it.

- Open the file in Text Editor.

- Type a few lines.

- Save with Ctrl+S.

- Close the editor.

- Reboot the OS.

- Open File Manager again.

- Navigate back to the file.

- Open it and show the saved text is still there.

- Open SysMon and Terminal.

- Show uptime, memory, and basic commands.

This demo proves the OS is not just graphics or logs. It proves boot, storage, GUI, apps, and persistence work together.

## 3. Immediate Phase - GUI Stabilization

Purpose: Make the current desktop reliable, comfortable, and demo-ready.

### 3.1 Window Manager

Required work:

- Make dragging predictable.

- Make resizing stable and bounded.

- Prevent windows from disappearing off-screen.

- Improve focus behavior.

- Ensure close/minimize actions never corrupt app state.

- Add consistent title bars, padding, and visual hierarchy.

- Verify overlapping windows repaint correctly.

Exit criteria:

- You can use 3-4 windows at the same time without visual corruption.

- Focus changes are obvious.

- Closing windows does not crash or lose saved data.

### 3.2 Taskbar and Launcher

Required work:

- Make taskbar buttons reliably focus/minimize/restore apps.

- Add clear app labels or icons.

- Make launcher behavior consistent.

- Keep minimize-all stable.

Exit criteria:

- Every built-in app can be launched from the desktop/taskbar.

- The user never gets stuck with hidden or unreachable windows.

### 3.3 Desktop Icons

Required work:

- Ensure double-click launch is reliable.

- Improve drag/drop snapping.

- Prevent icon overlap after grid snapping.

- Add basic icon names for Files, Editor, Terminal, Settings, SysMon.

Exit criteria:

- Desktop behaves like a simple real desktop, not a debug overlay.

## 4. Demo-Critical Apps

### 4.1 File Manager - Highest Priority

The File Manager is currently Astra’s strongest app. Polish it first.

Required work:

- Make FAT32 navigation reliable across nested folders.

- Protect against path/cluster stack errors.

- Improve breadcrumb readability.

- Make right-click context menu stable.

- Add visible feedback for create/delete/rename actions.

- Add confirmation before delete.

- Add error messages for failed FAT32 operations.

- Keep keyboard and mouse behavior consistent.

Exit criteria:

- Create folder, create file, rename, delete, open, and go back all work repeatedly.

- FAT32 files remain valid after reboot.

- No silent failures.

### 4.2 Text Editor - Second Priority

Required work:

- Keep cursor movement stable.

- Ensure Backspace/Delete do not corrupt buffer boundaries.

- Make Ctrl+S save reliably.

- Make dirty indicator obvious.

- Keep save-before-close prompt safe.

- Add simple status bar: path, dirty/saved, read-only/writable.

Exit criteria:

- You can edit a FAT32 file, save it, close it, reboot, and reopen it with identical content.

### 4.3 Terminal - Third Priority

Required work:

- Add command history.

- Add help.

- Add core commands:

  - ls

  - cd

  - cat

  - touch

  - mkdir

  - rm

  - rename

  - clear

  - uptime

  - mem

  - version

- Connect commands to VFS/FAT32 where possible.

Exit criteria:

- Terminal can inspect and manipulate the same files shown in File Manager.

### 4.4 Settings

Required work:

- Add basic system info page.

- Add theme/background selection if easy.

- Add mouse/keyboard info placeholders.

- Add version/build info.

Exit criteria:

- Settings looks like a real OS app, even if options are simple.

### 4.5 SysMon

Required work:

- Show uptime, memory, task count, CPU estimate.

- Refresh smoothly without flicker.

- Add build/version info.

Exit criteria:

- SysMon proves the system is alive and multitasking.

## 5. Stability and QA Gate

Before adding big features, Astra needs a basic test discipline.

Required work:

- Keep boot logs clean.

- Add regression checks for FAT32 create/read/write/delete/rename.

- Add GUI smoke test checklist.

- Add panic/fault reporting that is easy to understand.

- Add a known-good QEMU run command.

- Maintain a changelog.

Minimum manual test checklist:

- Boot.

- Open Files.

- Create folder.

- Create file.

- Open in Editor.

- Save.

- Rename file.

- Delete file.

- Reboot.

- Confirm persistence.

- Open Terminal.

- Run help, ls, cat, uptime.

- Open SysMon.

- Move/resize/close windows.

Exit criteria:

- Astra can complete the full checklist three times in a row without crash or corruption.

## 6. GitHub and Public Presentation

This should happen once Demo v0.1 is stable enough.

Required repo content:

- Clear README.

- Screenshots.

- Feature list.

- Roadmap.

- Build instructions.

- QEMU run instructions.

- Architecture overview.

- Current limitations.

- License decision.

README positioning:

Astra OS is a from-scratch Rust-first desktop operating system prototype focused on control, privacy, simplicity, and long-term gaming-capable personal computing.

Do not oversell it as a Windows replacement. Present it as a serious independent OS prototype.

## 7. Phase 2 - Real Hardware Preparation

Only start this after the QEMU demo is stable.

Goal:

Boot Astra on one controlled real machine.

Required work:

- Choose one test PC/laptop.

- Document exact hardware.

- Confirm UEFI boot path.

- Add keyboard/mouse robustness.

- Investigate framebuffer/GOP behavior on real hardware.

- Add safer logging output.

- Improve panic screen.

- Avoid supporting many machines at first.

Exit criteria:

- Astra boots on one real x86_64 machine to the GUI.

- Keyboard and mouse work.

- The system does not need to be daily usable yet.

## 8. Phase 3 - Networking

Networking is the next major usability jump after storage and GUI.

Recommended order:

- Virtio-net in QEMU.

- Basic Ethernet frame send/receive.

- ARP.

- IPv4.

- ICMP ping.

- UDP.

- DNS.

- TCP.

- Minimal HTTP client.

Exit criteria:

- Astra can obtain or use a configured IP and fetch a simple HTTP resource in QEMU.

Do not start with Wi-Fi. Wi-Fi drivers are much harder and should come much later.

## 9. Phase 4 - App Runtime Strategy

Astra should not require every app to be written from scratch forever.

Short-term native apps:

- Files

- Text Editor

- Terminal

- Settings

- SysMon

- Calculator

- Image viewer later

Medium-term strategy:

- Define a stable app API.

- Create a simple userland app format.

- Add process isolation if not already complete.

- Add syscall documentation.

- Add dynamic app loading.

Long-term strategy:

- POSIX-like compatibility layer.

- Linux compatibility experiments.

- Web runtime or browser embedding only much later.

Exit criteria:

- External/simple apps can be built against Astra APIs without modifying the kernel each time.

## 10. Phase 5 - Security and Control Model

This is where Astra can become different from mainstream systems.

Possible principles:

- No telemetry by default.

- Visible system activity.

- Clear app permissions.

- Minimal background services.

- Reproducible configuration.

- Strict separation between apps and system.

Required work:

- Permission model draft.

- App capability system concept.

- Basic process isolation.

- File access rules.

- Audit/logging page in Settings or SysMon.

Exit criteria:

- Astra can explain and enforce what apps are allowed to access.

## 11. Phase 6 - Graphics and Gaming Path

Gaming is a long-term goal, not the next milestone.

Realistic order:

- Stable framebuffer GUI.

- Better 2D acceleration model.

- Input/gamepad support.

- Audio.

- Networking.

- Process/runtime model.

- GPU research.

- Vulkan-compatible direction or compatibility layer experiments.

- Simple native games.

- Compatibility experiments with existing games much later.

Near-term gaming demo idea:

- Build a tiny native 2D game or visual demo inside Astra.

- Show keyboard/mouse input, rendering, sound later, and persistence.

Do not try to run modern Windows/Linux games first. That depends on GPU drivers, Vulkan/DirectX translation, audio, threading, memory mapping, filesystems, networking, and compatibility APIs.

Exit criteria for early gaming milestone:

- Astra runs one simple native game/demo smoothly inside its own GUI.

## 12. Phase 7 - Driver Strategy

AI assistance can help, but it does not remove the real complexity of drivers.

Driver priority order:

- Virtio devices in QEMU.

- UEFI framebuffer/GOP.

- PS/2 and USB HID basics.

- AHCI/NVMe storage.

- Virtio-net/Ethernet.

- Audio.

- GPU research.

- Wi-Fi much later.

Rule:

Support one clean hardware path at a time. Do not chase every device.

Exit criteria:

- Astra has a documented supported hardware profile.

## 13. Phase 8 - Distribution and Installer

Only after real hardware and persistence are stable.

Required work:

- Bootable image generation.

- Installer concept.

- Partition detection.

- FAT32 or custom system partition plan.

- Recovery mode.

- Update mechanism concept.

Exit criteria:

- A user can boot Astra from a prepared image without manually assembling the environment.

## 14. Phase 9 - Monetization Reality

Astra should not rely on immediate EU funding or mass consumer adoption.

Most realistic value paths:

- Career leverage: proof of systems engineering skill.

- Public technical credibility: GitHub, demo video, write-ups.

- Specialized controlled desktop concept.

- Security/research OS angle.

- Long-term team/startup potential if traction appears.

Money does not come from “people installing Astra tomorrow.” It comes from credibility, tools, specialization, contracts, or a future product built on the foundation.

## 15. 30-Day Execution Plan

### Week 1 - GUI reliability

- Fix window movement/resizing issues.

- Stabilize focus and repainting.

- Make taskbar/launcher reliable.

- Verify all apps open/close repeatedly.

### Week 2 - File Manager and FAT32 UX

- Polish create/delete/rename/open flows.

- Add confirmation and error messages.

- Test nested directories heavily.

- Confirm persistence after reboot.

### Week 3 - Text Editor and Terminal

- Stabilize editor buffer operations.

- Improve save-before-close behavior.

- Add terminal history and core commands.

- Connect terminal commands to VFS/FAT32.

### Week 4 - Demo packaging

- Run full QA checklist repeatedly.

- Write README draft.

- Capture screenshots.

- Prepare demo script.

- Record first internal demo video.

30-day exit criteria:

Astra can complete the full persistence demo without crashes, and the project has a readable README, screenshots, and a clear roadmap.

## 16. 90-Day Target

By 90 days, Astra should have:

- Stable QEMU desktop demo.

- Polished File Manager and Text Editor.

- Useful Terminal commands.

- Basic Settings and SysMon.

- Clean GitHub repository.

- Public demo video.

- Early networking prototype or real-hardware boot attempt.

90-day exit criteria:

A technical person can clone the repo, build Astra, run it in QEMU, and understand the vision within 10 minutes.

## 17. What Not To Do Yet

Avoid these until Demo v0.1 is done:

- Do not start GPU driver work.

- Do not start Wi-Fi.

- Do not rewrite the kernel architecture.

- Do not add many half-finished apps.

- Do not chase EU funding yet.

- Do not claim Windows/Linux replacement status.

- Do not support many real machines.

Focus wins. Demo first.

## 18. Current Priority Order

- GUI stabilization.

- File Manager polish.

- Text Editor save reliability.

- Terminal commands.

- Full persistence demo.

- README and screenshots.

- GitHub publication.

- Networking or one-real-PC boot.

- App/runtime model.

- Long-term gaming path.

## 19. Final Project Definition

Use this sentence as the anchor:

Astra OS is a from-scratch Rust-first desktop operating system prototype focused on control, privacy, simplicity, and eventually gaming-capable personal computing.

The mission right now:

Make Astra feel like a small real OS, not a kernel experiment.